## Slide 1
App Store
Launch checklist.
Everything still missing before Marginalia can
be submitted to Apple — sorted by what blocks you.
2026-05-27 · v1.0
Marginalia

## Slide 2
AT A GLANCE
Where we stand
18
Items shipped
11
Blockers left
07
Need your sign-up
€124
Min. cash to launch
The €124 minimum: $99 Apple Developer + ~€20 Twilio top-up. RevenueCat, Supabase, OpenAI and OpenLibrary all run on free tiers at launch volumes.
02 / 09
MARGINALIA

## Slide 3
PRIORITY 0 — BLOCKERS
Can't submit until these ship
P0
Apple Developer enrollment
$99/year — fill out at developer.apple.com. Allow 2-5 days for verification.
P0
App Store Connect app record
Bundle ID, name, primary category (Lifestyle or Books), age rating questionnaire.
P0
1024×1024 app icon (final art)
Plus all the iOS-required sizes via flutter_launcher_icons. No transparency, no rounded corners.
P0
Screenshots: 6.7" and 6.5"
5 minimum each, in EN + IT. Use the Threads-style profile + library + stats screens.
P0
App description (EN + IT)
4000 chars max. Lead with the rediscovery promise, not 'Kindle import tool'.
P0
Privacy nutrition labels
Disclose: email, name, photos (avatar), location (weather), reading data, third-party SDKs.
P0
Sign in with Apple wired up
Apple rule 4.8 — REQUIRED because we offer Google + phone. UI built; provider needs Supabase keys.
P0
RevenueCat → IAP product
€19.99/year subscription created in App Store Connect AND mapped in RevenueCat dashboard.
P0
NSHealthShareUsageDescription
Info.plist string for HealthKit (workouts/cycle used in widget). Required if health_provider stays in.
P0
CFBundleURLSchemes: io.supabase.flutter
Info.plist deep-link callback for OAuth (Apple, Google return URLs).
P0
Terms of Service URL
GitHub Pages site exists for privacy; add /terms/ before submit. Apple requires it for paid apps.
03 / 09
MARGINALIA

## Slide 4
PRIORITY 1 — PROVIDER CONFIGURATION
Backend + 3rd-party setup
Supabase Auth providers
Apple: add Services ID + private key in Authentication → Providers
Google: Cloud OAuth client ID + secret
Phone: Twilio account SID + auth token + verified sender
Redirect URL: https://vittoriopalpati811-ai.github.io/marginalia/app.html
iOS callback: io.supabase.flutter:// (matches Info.plist)
RevenueCat
Create project, link Apple App Store Connect API key
Add subscription product matching the €19.99/yr created in ASC
Replace REVENUECAT_PUBLIC_KEY_HERE in subscription_service.dart
Test in TestFlight with a sandbox Apple ID before going live
Edge Functions (already deployed)
✓ recommend-books (Anthropic Claude Haiku)
✓ widget-highlight (Scriptable widget)
Set ANTHROPIC_API_KEY env var in Supabase Functions secrets
Set SUPABASE_SERVICE_ROLE_KEY for widget-highlight reads
Amazon Associates
Register at programma-affiliazione.amazon.it
Replace 'marginaliaapp-21' in recommendations_section.dart
Drive 3 sales in 180 days or account is closed
Disclosure required in app footer / privacy
04 / 09
MARGINALIA

## Slide 5
PRIORITY 1 — LEGAL & PRIVACY
GDPR-clean before EU launch
DONE
Privacy policy live at github.io/marginalia/privacy
DONE
Delete-account flow (delete_my_account RPC, migration 025)
DONE
Security audit + 2 P0 vulns fixed (migration 028)
TODO
Terms of Service drafted + hosted
TODO
Cookie / SDK disclosure (RevenueCat, Supabase, Anthropic)
TODO
Data Processing Agreement on file with each subprocessor
TODO
App Tracking Transparency prompt (Apple requires for any tracking)
TODO
Export-my-data feature (GDPR Art. 20)
OPTIONAL
VAT registration in Italy for €19.99 subs over threshold
05 / 09
MARGINALIA

## Slide 6
PRIORITY 2 — QUALITY & POLISH
Before TestFlight invite goes out
TECHNICAL QA
All screens tested with VoiceOver
Dynamic Type up to XXL renders without overflow
Dark mode pass across every screen
Offline mode shows graceful empty states
Crash-free 7d on TestFlight (RUM via Sentry?)
Memory profile: no leaks on long scroll
iPad-readable (Apple checks even if not promoted)
GO-TO-MARKET
App Preview video (15-30s, 1080×1920, EN + IT)
Marketing landing already live ✓
Press kit (logo SVG, key screenshots, founder bio)
20 beta testers recruited via TestFlight
ASO: title, subtitle, keywords researched
App Store search-suggestion synonyms validated
Launch announcement copy (Twitter / IG / Threads)
06 / 09
MARGINALIA

## Slide 7
REALISTIC TIMELINE
From today to 'submitted'
WEEK 1
Accounts & legal
Apple Developer enrollment
Twilio account
Draft Terms of Service
Configure Supabase OAuth providers
WEEK 2
Polish & assets
Final app icon design
Take 10 hero screenshots
Write app description EN + IT
Privacy nutrition labels
WEEK 3
First TestFlight build
RevenueCat sandbox testing
Sign in with Apple end-to-end
20-user closed beta
Crash-fix sprint
WEEK 4
Submit
App Preview video
Submit to App Store Review
Marketing site updated with 'available now'
Press outreach
All-in: ~4 weeks of focused work. Apple review currently averages 24-48h.
07 / 09
MARGINALIA

## Slide 8
CASH TO LAUNCH
First-year cost
Year 1 minimum
€124
Break even at
7 paid subscribers.
Apple Developer Program
$99 USD, billed annually
€92
Twilio SMS (start credit)
~400 OTPs at €0.05 each
€20
RevenueCat
Free up to $2.5k MTR
€0
Supabase Pro
Free tier covers ~1k MAU
€0
Anthropic API
~30k requests at Haiku price
~€12
OpenLibrary / Open-Meteo
Both fully free, no API key
€0
Domain (optional)
If you ditch github.io subpath
€10
08 / 09
MARGINALIA

## Slide 9
NEXT MOVE
Start here
this week.
01
Apple Developer enrollment
Hits every other P0 item. Start it NOW because verification takes 2-5 days.
02
Configure Apple + Google + Twilio in Supabase
Unblocks the 3 social auth pills already in the app. Apple is required by App Store rule 4.8.
03
Schedule the 4-week sprint
Calendar block 5h/week. Submit by week 4 → on App Store ~5 days later.
Marginalia · App Store launch deck · 2026-05-27